Advertisement for Bids

Water Treatment Plant

Electrical Modifications

City of Vicksburg, Mississippi

Sealed bids for the construction of the Water Treatment Plant – Electrical Modifications for the City of Vicksburg shall be received by the City Clerk (or appointed designee) at 1401 Walnut Street, Vicksburg, MS 39180 until 9:00 a.m., local time, February 9, 2018. The Bids will be opened and publicly read aloud in the Board Meeting of the Mayor and Alderman of the City of Vicksburg, MS.

Bidders are cautioned that the City Clerk’s office does not receive mail prior to 9:00 a.m.

The work generally consists of the following items:

- New Motor Control Center.

- New Electrical Motors for High Service Pumps.

- New Variable Frequency Drive Units.

- New Actuators for High Service Pump Control Valves.

The above general outline of features of the work does not in any way limit the responsibility of the CONTRACTOR to perform all work and furnish all labor, equipment and materials required by the specifications and the drawings referred to therein.

Base Bid Contract time shall be 230 consecutive calendar days from the effective date shown in the Notice to Proceed.  In addition, the Work shall be substantially complete within 200 consecutive calendar days.  Liquidated damages will be assessed in the amount of $750.00 for each consecutive calendar day the Work has not achieved Substantial Completion and $750.00 for each consecutive calendar day the Work has not achieved Final Completion.

Special Damages:  In addition to the amounts provided for liquidated damages, expenses and other losses, Contractor, in the event of such default, shall pay to the Owner the actual costs, expenses and other losses reasonably incurred by Owner.

Each Bid must be received in a sealed envelope which is marked in the lower left hand corner EXACTLY AS FOLLOWS:

Sealed Bid:	Water Treatment Plant

Electrical Modifications

City of Vicksburg, Mississippi

Certificate of Responsibility No. _______________

9:00 A.M., February 9, 2018

Bidder must be qualified under Mississippi Law and show current Certificate of Responsibility number issued by the Mississippi State Board of Public Contractors establishing his classification as to the value and type of construction on which he is authorized to bid.

Each Bidder shall write his Certificate of Responsibility Number on the outside of the sealed envelope containing his proposal.

Proposals shall be submitted in duplicate, sealed and deposited with the Owner prior to the hour and date designated.  No bidder may withdraw his bid within 90 days after the actual date of the opening thereof.

Each Bidder must submit with his proposal a separate attachment stating his qualifications to perform the Work.  The Statement of Qualifications shall list past projects of similar size and nature, a list of references with name and telephone number, a list of key personnel who will perform the work, and other information supporting the bidder's qualifications.

Each Bidder must deposit with his proposal, a Bid Bond or Certified Check in an amount equal to five percent of his bid, payable to the Owner as bid security. Bidders shall also submit a current financial statement, if requested, by the Owner. The successful bidder will be required to furnish a Payment Bond and Performance Bond each in the amount of 100 % of the contract amount.

Awarding public contracts to non-resident Bidders will be on the same basis as the non-resident bidder's state awards contracts to Mississippi Contractors bidding under similar circumstances.  In order to ensure that Mississippi's so-called Golden Rule is followed state law requires a non-resident bidder to attach to his bid a copy of his resident state's current laws pertaining to such state's treatment of non-resident contractors.

Contract Drawings, Contract Specifications, Instructions to Bidders and Bidders Proposal forms are on file and open to public inspection in the office of the Owner.

Additional information and assistance regarding this bid opportunity, the MS Procurement Technical Assistance Program, and local contract procurement center may be found at www.mscpc.com.

A pre-Bid conference will be held at 10:00 a.m. local time on January 26, 2018 at the Vicksburg Water Treatment Plant, 601 Haining Rd., Vicksburg, MS 39183. Representatives of Owner and Engineer will be present to discuss the Project. Bidders are encouraged to attend and participate in the conference.

The plans and specifications for the project are on file for public inspection in the office of Neel-Schaffer, Inc., 125 S. Congress St, Suite 1100, Jackson, Mississippi 39201, phone (601) 948-3071.  Bid documents may be obtained in either electronic or hard copy format at www.neel-schafferplans.com. Interested parties will have to register for an account in order to view or order documents. A valid email address is required for registration. Fees for bid documents are not refundable. For questions regarding website registration and online orders, please contact Plan House Printing at 662-407-0193.

Minority and women’s business enterprises are solicited to bid on this contract as prime contractors and are encouraged to make inquiries regarding potential subcontracting opportunities, equipment, material and/or supply needs.

The City of Vicksburg is an Equal Opportunity Employer.  The City of Vicksburg hereby notifies all Bidders that it will affirmatively insure that in any contract entered into pursuant to this advertisement will be afforded the full opportunity to submit bids in response to this invitation and will not be discriminated against on the grounds of race, color, or national origin in consideration for an award.

The Owner reserves the right to reject any and all bids and to waive any informalities or irregularities therein.

BY:

Mayor

Vicksburg, Mississippi

DATES OF PUBLICATION:

January 11, 2018

January 18, 2018