APRON EXPANSION AND PERIMETER FENCING

A.I.P. PROJECT NO. 3-28-0073-0011-2019

VICKSBURG MUNICIPAL AIRPORT

VICKSBURG, MS

Proposals for the project entitled “Apron Expansion and Perimeter Fencing” at the Vicksburg Municipal Airport will be received by the City Clerk, or Appointed Designee for the City of Vicksburg, until 9:00 AM (Central Time) on Monday, the 1st day of July, 2019, at the office of the City Clerk, 1401 Walnut St., Vicksburg, MS 39180 at which time they will be logged in according to the time shown at the reception desk.  They will be publicly opened and read aloud by the Mayor and Aldermen of the City of Vicksburg in a Regular Board Meeting at 10:00 a.m. CST July 1, 2019.  Proposals received after this time will not be accepted and will be returned unopened.

Bidders are cautioned that the City Clerk does not receive the daily U.S. Mail on or before 9:00 a.m.  Bids will be time-stamped upon receipt according to City Clerk's time clock.

The work is generally described as follows: construction of concrete pavement (1,022 SY+/-) and installation of chain link fencing (900 FT+/-)

The Contract Time for the work is 60 working days, work may be performed 24 hours per day, 7 days per week.  Liquidated damages in the amount of $500 will be assessed for each consecutive working day thereafter.

A pre-bid conference for this project will be scheduled for June 21, 2019 at 10:00 AM at the Vicksburg Municipal Airport Terminal Building to discuss the work. Prospective bidders are encouraged to attend the pre-bid conference and perform a site visit of the project area prior to bidding.

Any questions that bidders might have should be directed to Neel-Schaffer, Inc., 1022 Highland Colony Parkway, Suite 202, 601-898-3358 (phone), tom.henderson@neel-schaffer.com (e-mail) to the attention of Tom Henderson.

Bidders must be qualified under Mississippi Law and show a current Certificate of Responsibility issued by the Mississippi Board of Public Contractors establishing classification as to the value and type of construction work on which he is authorized to bid.  Contractors must be qualified under Mississippi Law and be registered with the State of Mississippi and as a licensed general contractor capable of performing the required work.

Awarding public contracts to non-resident Bidders will be on the same basis as the non-resident bidder’s state awards contracts to Mississippi Contractors bidding under similar circumstances.  In order to ensure that Mississippi’s Golden Rule is followed, state law requires a non-resident bidder to attach to his bid, a copy of his/her resident state’s current laws pertaining to such state’s treatment of non-resident contractors.

The Contract Documents (drawings, specifications, proposal forms, general conditions, etc.) may be examined at the following locations:

Airport Director's Office, Vicksburg Municipal Airport, 5855 Highway 61 South, Vicksburg, MS 39180; (601) 636-4925

City Clerk's Office, City of Vicksburg, 1401 Walnut St.

Vicksburg, Mississippi 39180; (601) 634-4553

Neel-Schaffer, Inc., 1022 Highland Colony Parkway

Ridgeland, Mississippi 39157; (601) 898-3358; (601) 898-8485 (fax)

Federal Aviation Administration, Airports District Office, 100 West Cross Street, Suite "B", Jackson International Airport, Jackson, Mississippi 39208-2307; (601) 664-9900

Office of Aeronautics, Mississippi Department of Transportation, 401 North West Street, Jackson, Mississippi (601) 359-7850

ABC Plan Room, 5165 Old Brandon Road, Pearl, Mississippi 39208

AGC Plan Room, 2093 Lakeland Drive, Jackson, Mississippi, 39236-2367

Bid documents are being made available via digital file through Central Bidding.  Plan holders are required to register for an account at www.centralbidding.com to view Bid Documents. All plan holders are required to have a valid email address for log-in or registration. Bid documents are nonrefundable and must be purchased through the website. Questions regarding website registration, electronic bidding and online orders please contact Central Bidding at 225-810-4814.

All proposals that are mailed shall be sent to the City Clerk at the address below:

Attention City Clerk's Office

City of Vicksburg, Mississippi

1401 Walnut St.

Vicksburg, MS 39180

(601) 634-4553

Bids may be submitted via mail on the standard form to the City of Vicksburg or may be submitted via electronic submittal through the Central Bidding, at which time the bid will be logged and must include a Bid Bond in the amount of 5% of the Bid.  The successful bidder will be required to execute the standard form of Contract and Agreement, together with a 100% Performance Bond and a 100% Payment Bond, within 10 days after formal award of the contract.

Bidder’s attention is invited to the Instructions to Bidders relative to pre-award, equal employment opportunity requirements, and non-segregated facilities.

The bidder shall guarantee to hold his bid good and may not withdraw his bid for a period of 90 calendar days after the scheduled closing time for receiving bids.

This project is subject to the requirements of the Davis-Bacon Act, as amended. The Contractor is required to comply with wage and labor provisions and to pay minimum wages in accordance with the schedule of wage rates established by the United States Department of Labor.

Award of contract is also subject to the following Federal provisions:

Executive Order 11246 and DOL Regulation 41 CFR Part 60 - Affirmative Action to Ensure Equal Employment Opportunity

DOL Regulation 29 CFR Part 5 – Davis-Bacon Act DOT Regulation 49 CFR Part 29 - Governmentwide Debarment and Suspension and Governmentwide Requirements for Drug-free Workplace

DOT Regulation 49 CFR Part 30 - Denial of Public Works Contracts to Suppliers of Goods and Services of Countries that Deny Procurement Market Access to U.S. Contractors (Foreign Trade Restriction).

TITLE 49 United States Code, CHAPTER 501 – Buy American Preferences

The award, if made, will be made to the party submitting the bid deemed most favorable to the City of Vicksburg at the time the conditions are stipulated.  The City of Vicksburg reserves the right to reject any and all bids for any reason and to waive any informalities or irregularities in the bids received.

DATE: May 24, 2019

BY:	____________________

Walter Osborne

City Clerk

FOR:	City of Vicksburg

TITLE:	City Clerk

ADVERTISING DATES:	Tuesday, June 4, 2019

Tuesday, June 11, 2019

BID OPENING:		July 1, 2019