REHABILITATE RUNWAY 13-31 AND TAXIWAY

A.I.P. PROJECT NO. 3-28-0054-015-2017

Proposals for “Rehabilitate Runway 13-31 and Taxiway, A.I.P Project No. 3-28-0054-015-2017” will be received by the City of Newton at the Board Room of the Newton City Hall, 203 East Church Street, Newton, Mississippi, until 2:00 PM (Central Time) on June 26, 2017 at which time they will be logged in according to the time shown at the reception desk.  Proposals received after this time will not be accepted and will be returned unopened.

The work is generally described as follows:

Removal of pavement markings, crack sealing, asphalt surface treatment, and pavement markings on Runway 13-31 and Taxiway at James H. Easom Field Airport.

The contract time for the project is 15 working days days for Phase 1 work and 2 working days for Phase 2 work. There shall be no work on Phase 2 until 30 days after the completion of Phase 1 work.

Liquidated damages shall be assessed based on completion of each phase of work in the allotted time for the phase.  The Contract Time and Liquidated Damages for each phase are shown in the table below.

| Phase * | Contract Time | Liquidated Damages |
| --- | --- | --- |
| 1 | 15 Working Days | $500.00 per day past contract time |
| 2 | 2 Working Days (30 days after the Completion of Phase 1) | $500.00 per day past contract time |

A Pre-Bid Conference will be held at 10:00 AM on June 16, 2017 at the Board Room of Newton City Hall, 203 East Church Street, Newton, Mississippi to discuss the work.  All prospective bidders are encouraged to attend.

Any questions that bidders might have should be directed to one of the following:

Neel-Schaffer, Inc., 1022 Highland Colony Parkway, Suite 202, Ridgeland, MS 39157, 601-828-3358 (phone), 601-898-8485 (fax) to the attention of Tom Henderson.

All proposals that are mailed shall be sent to the City of Newton at the address below.

Attn: Mr. Fred Snow

Public Works Director, City of Newton

James H. Easom Field Airport

P.O. Box 300

Newton, Mississippi 39345

601-683-2870

Bidders must be qualified under Mississippi Law and show a current Certificate of Responsibility issued by the Mississippi Board of Public Contractors establishing classification as to the value and type of construction work on which he is authorized to bid.

The Contract Documents (drawings, specifications, proposal forms, general conditions, etc.) may be examined at the following locations:

FAA, Airports District Office, 100 West Cross Street, Suite B, Jackson International Airport, Jackson, Mississippi 39208

Office of Aeronautics, Mississippi Department of Transportation, 401 North West Street, Jackson, Mississippi 39201

Office of the Public Works Director, Newton City Hall, 203 East Church Street, Newton, Mississippi, 39345

Neel-Schaffer, Inc., 1022 Highland Colony Parkway, Suite 202, Ridgeland, MS 39157

Bid documents are being made available via original paper copy or digital file.  Plan holders are required to register for an account via www.neel-schafferplans.com to view and order Bid documents.  All plan holders are required to have a valid e-mail address for log-in or registration.  Bid documents are nonrefundable and must be purchased through the website.  Questions regarding the website registration and online orders should be directed to the Plan House at 662-407-0193.

Bidder’s attention is invited to the Instructions to Bidders relative to pre-award, equal employment opportunity requirements, and non-segregated facilities.

Bids must be submitted on the standard form of bid proposal and must include a Bid Bond in the amount of 5% of the Bid.  The successful bidder will be required to execute the standard form of Contract and Agreement, together with a 100% Performance Bond and a 100% Payment Bond, within 10 days after formal award of the contract.

The bidder shall guarantee to hold his bid good and may not withdraw his bid for a period of 90 calendar days after the scheduled closing time for receiving bids.

This project is subject to the requirements of the Davis-Bacon Act, as amended. The Contractor is required to comply with wage and labor provisions and to pay minimum wages in accordance with the schedule of wage rates established by the United States Department of Labor.

Award of contract is also subject to the following Federal provisions:

Executive Order 11246 and DOL Regulation 41 CFR Part 60 - Affirmative Action to Ensure Equal Employment Opportunity

DOL Regulation 29 CFR Part 5 – Davis-Bacon Act DOT Regulation 49 CFR Part 29 - Government Wide Debarment and Suspension and Government Wide Requirements for Drug-free Workplace

DOT Regulation 49 CFR Part 30 - Denial of Public Works Contracts to Suppliers of Goods and Services of Countries that Deny Procurement Market Access to U.S. Contractors (Foreign Trade Restriction).

TITLE 49 United States Code, CHAPTER 501 – Buy American Preferences

The award, if made, will be made to the party submitting the bid deemed most favorable to the City of Newton at the time the conditions are stipulated. The City of Newton reserves the right to reject any and all bids and to waive any informalities or irregularities in the bids received.

City of Newton

DATE:

BY:

Honorable David Carr

TITLE: Mayor

ADVERTISING DATES:	May, 24 2017

June, 31 2017

BID OPENING:		June, 26 2017

this page intentionally left blank