DIVISION OF STATE AID ROAD CONSTRUCTION

MISSISSIPPI STATE HIGHWAY DEPARTMENT

BOARD OF SUPERVISORS OF HARRISON COUNTY

SECTION 900

NOTICE TO CONTRACTORS

Sealed bids will be received by the Board of Supervisors of Harrison County at the first Judicial Courthouse at Gulfport, Mississippi, until 10:00 A.M, March 18, 2015, and shortly thereafter publicly opened, for the construction of 0.057 miles of Bridge and Approaches on Cemetery Road, in Harrison County, Mississippi, known as State Aid Project No. LSBP-24(12).

Principal items of work are approximately as follows:

ROADWAY ITEMS

MOBILIZATION	            L.S.  	LUMP SUM

CLEARING AND GRUBBING	            L.S.  	LUMP SUM

REMOVAL OF BRIDGE @ STA. 5+46						        1.0       UNIT

EXCESS EXCAVATION (FM)						   	       899       CU. YD.

GEOTEXTILE FABRIC STABILIZATION, (TYPE VI) (AOS <0.43)		102	SQ. YD.

GRANULAR MATERIAL, (LVM) (CLASS 9, GROUP B)	    300      CU. YD.

CRUSHED STONE (SIZE 610) (LVM)		  28       CU. YD.

MAINTENANCE OF TRAFFIC                                                          		 L.S.  	LUMP SUM

ADDITIONAL CONSTRUCTION SIGNS	                0      SQ. FT.

REFLECTORIZED TRAFFIC OBJECT MARKER (ENCAPSULATED LENS)(TYPE 3)  4.0	EACH

EROSION CONTROL ITEMS

AGRICULTURAL LIMESTONE		0.26	TON

COMMERCIAL FERTILIZER (13:13:13)		0.13 	TON

SEEDING		0.13	ACRE

VEGETATIVE MATERIALS FOR MULCH		0.39	TON

SOLID SODDING	           100.0	SQ. YD.

TEMPORARY SILT FENCE (TYPE I) (AOS .15-.84)		535	LIN. FT.

WATTLES, 20’		  80		LIN. FT.

BRIDGE ITEMS (PRECAST CONCRETE BRIDGE – STA. 5+19  2@31’, 1@40’, 2@31’)

TEST PILES		2.0	EACH

CONVENTIONAL STATIC PILE LOAD TEST		0.0	EACH

14” PRESTRESSED CONCRETE PILING	         1040.0	LIN. FT.

31’ PRECAST CONCRETE SLAB UNIT, 3.5’ INTERIOR	             24.0 	EACH

40’ PRECAST CONCRETE SLAB UNIT, 3.5’ INTERIOR	               6.0 	EACH

31’ PRECAST CONCRETE SLAB UNIT, 3.5’ EXTERIOR	               8.0 	EACH

40’ PRECAST CONCRETE SLAB UNIT, 3.5’ EXTERIOR	               2.0 	EACH

31’ PRECAST CONCRETE BARRIER RAIL	           248.0	LIN. FT.

40’ PRECAST CONCRETE BARRIER RAIL	             80.0	LIN. FT.

31’ PRECAST CONCRETE CAP, INTERMEDIATE UNIT, CONCRETE PILE		 2.0 	EACH

31.33’ PRECAST CONCRETE CAP, INTERMEDIATE UNIT, CONCRETE PILE	 2.0 	EACH

31’ PRECAST CONCRETE CAP, END UNIT, CONCRETE PILE		 2.0 	EACH

9.25’ PRECAST CONCRETE WING		 4.0	EACH

LOOSE RIP-RAP (300 LB)	             98.92   TON

GEOTEXTILE UNDER RIP-RAP (TYPE V) (AOS 0.21-0.43)	           146.77	 SQ.YD.

CONTRACT TIME 120 WORKING DAYS

BASIS OF AWARD:  The award if made, will be made to the lowest qualified bidder of published quantities.

Plans and specifications are on file in the office of the Chancery Clerk if Harrison County, Post Office Box CC, Gulfport, Mississippi 39502, the County State Aid Engineer, A. Garner Russell & Associates, Inc. 520 33rd Street, Gulfport, Mississippi, 39507, and in the office of State Aid Engineer, 401 North West Street, Jackson, Mississippi.  Plans may be secured from the County State Aid Engineer’s office at the above address upon payment of $50.00 deposit.  Proposal packages may also be secured from the County State Aid Engineer’s office upon payment of $25.00.

Bids must be submitted on proposal forms provided.

Each bid must be accompanied by a Certified Check, or by a Bid Bond signed or counter-signed by an Agency authorized to write such Bonds in the State of Mississippi; the said Certified Check or Bid Bond shall be in the amount of not less than five (5) percent of the amount of the Contractor’s bid, and shall be made payable to the HARRISON COUNTY BOARD OF SUPERVISORS and the STATE OF MISSISSIPPI.

The name of the bidder, the number of the Bidder’s Certificate of Responsibility, which Certificate is issued by the Mississippi State Board of Public Contractors shall be plainly written or marked on the outside of the sealed envelope containing each bid, and in addition thereto, the said envelope shall be plainly marked “Bid On Project  No. LSBP-24(12) to be opened, March 18, 2015”.

Bidders are hereby notified that any proposal accompanied by letters qualifying in any manner the condition under which the proposal is tendered will be considered an irregular bid and such proposal will not be considered in making the award.

All bids must be on file with the Clerk of this Board on or prior to the hour and date first mentioned above.  Bids sent through the mails should be addressed to the Board of Supervisors, care of the Chancery Clerk’s Office, Post Office Box CC, Gulfport, Mississippi 39502.  Bid may be delivered in person to the Clerk or his Deputy at either his Gulfport or Biloxi Office; bids delivered to the Biloxi Office must be delivered not later than March 17, 2015, bids delivered March 18, 2015, must be delivered to the Clerk’s Office in the First Judicial District Courthouse, Gulfport, Mississippi.

The Board of Supervisors hereby notifies all bidders that it will affirmatively insure that in any contract entered into pursuant to this advertisement minority business enterprises will be afforded full opportunity to submit bids in response to this invitation and will not be discriminated against on the grounds of race, color or national origin in consideration for an award.

The Board of Supervisors will meet at the time and in place first stated in this Notice and will then and there open, read aloud, consider and take action as the Board may determine on bids received in accordance with this Notice.  The Board reserves the right to reject any and all bids and to waive informalities.

By Order of the Board of Supervisors, adopted the 2nd day of September, 2014.

John McAdams

Clerk of the Board of Supervisors

Harrison County, Mississippi

(SEAL)	By:	_____________________________________