REQUEST TO PROVIDE PROPOSALS FOR

ENGINEERING SERVICES

This is a Request for Proposals to provide Engineering Services for water improvements for the City of Port Gibson, MS under a Community Development Block Grant program.

You are invited to submit a proposal, in accordance with this request, to the City of Port Gibson; 1005 College Street, Port Gibson, MS 39150; no later than 1:00 p.m. local time on February 18, 2020.

The contract will be awarded to the responsible offeror whose proposal is written within a competitive range and determined to be the most advantageous to the City, all factors considered.  Factors to be considered in evaluating proposals and their relative importance are set forth below.

The engineer shall perform all necessary engineering services to properly carry out the activities of the project in accordance with the State and HUD prescribed rules, regulations, policies, and State Law.  The project includes the following activities:

A.   Prepare plans and specifications for the project.

B.   Construct and distribute bid packets (insuring that all Federal and State requirements

are met in contract preparation)

C.   Assist in bid opening and prepare bid tabulation.

D.   Request contractor eligibility clearance from the State.

E.   Send notification of contract award to the State.

F.   Conduct pre-construction conference with contractor and staff representatives,

documenting files with minutes of meeting.

G.  Conduct employee on-site interviews during construction.

H.  Conduct work-in-progress inspections giving periodic reports to the Board and

approving any and all partial payment requests.

Section 3 of the Housing and Urban Development Act of 1968 requires that the City, professionals and contractors participating in CDBG projects give opportunities for job training and employment to low- income residents.

The contract will be on a fixed price basis.  Those desiring consideration should submit proposals by the time and date stated above and must include the following:

1.  Qualifications - List of qualifications of each staff person to be assigned to the project.

2.  Experience - Information regarding the experience of the firm.  Information shall include types of project activities undertaken.

3.  Capacity for Performance - Identify the numbers and titles of staff available to be assigned to provide services.

All proposals will be rated on the following system to determine the best offeror.  Description and Maximum Points: Qualificatons-40, Experience-40, Capacity-20, Total: 100 Points.

Proposals will be reviewed by the Selection Committee using the above selection criteria.  Each member will assign points to each criteria based on the content of the proposal.  Negotiations will be conducted to determine mutually satisfactory contract first with the firm receiving the highest accumulated points, as rated by the committee.  If a mutually satisfactory contract cannot be negotiated with the firm, the firm will be requested to submit a best and final offer in writing.  If a contract cannot be reached after this best and final offer, negotiations with that firm will be terminated and negotiations will be initiated with the subsequently listed firm in order of rating.  This procedure will be continued until a mutually satisfactory contract has been negotiated.  In addition to reaching a fair and reasonable price for the required work, the objective of negotiations will be to reach an agreement on the provisions of the proposed contract including scope and extent of work and other essential requirements.

The City of Port Gibson reserves the right to reject any and all proposals.

The City of Port Gibson is an Equal Opportunity Employer.

Publish:  January 30, 2020